**DATA STRUCTURES LEARNING SOFTWARE**

1. **PROGRESS**

* **Sub team 1**

|  |  |
| --- | --- |
| Lavish Gulati | Completed binary search and linear search pages |
| Vivek Kumar | Completed bubble sort, selection sort, insertion sort  animations |
| Rakesh Gupta | Completed merge sort animations |
| Seelam Pradeepa | N/A |

* **Sub team 2**

|  |  |
| --- | --- |
| Abhishek Jaiswal | Completed arrays, linked lists pages |
| Ravi Shankar | Animation of insertion in arrays |
| Sanchit | Animation of search in arrays |
| Kethavath Naveen | N/A |

* **Sub team 3**

|  |  |
| --- | --- |
| Shivang Dalal | Completed queue module animations and merging with  content |
| Aayush Patni | Added queue module content |
| Arpit Gupta | Completed stack module animations and merging with  content |
| Devaishi Tiwari | Added stack module content |

* **Sub team 4**

|  |  |
| --- | --- |
| Siddharth Agarwal | Login Page (Almost Complete, DB connectivity left) |
| Sachin Giri | Was assigned Homepage (Couldn't do as of 19/3/19) |
| Ajinkya Shivashankar | N/A |
| Sayalkumar Hajare | Suggested some design features for Homepage |

1. **ATTENDANCE**

All present except Seelam Pradeepa

1. **FURTHER WORK DISTRIBUTION**

|  |  |  |
| --- | --- | --- |
| Sub team 1 | Lavish Gulati | * Quizzes Implementation |
| Rakesh Gupta |
| Vivek Kumar |
| Seelam Pradeepa |
| Sub team 2 | Abhishek Jaiswal | * More Data Structures (Trees, Graphs etc.) |
| Ravi Shankar |
| Sanchit |
| Kethavath Naveen |
| Sub team 3 | Shivang Dalal | * Discussion Room |
| Aayush Patni |
| Arpit Gupta |
| Devaishi Tiwari |
| Sub team 4 | Siddharth Agarwal | * Database Integration * Main Page |
| Sachin Giri |
| Ajinkya Shivashankar |
| Sayalkumar Hajare |