**DATA STRUCTURES LEARNING SOFTWARE**

1. **PROGRESS**

* **Sub team 1**

|  |  |
| --- | --- |
| Lavish Gulati | Completed binary search and linear search pages |
| Vivek Kumar | Completed bubble sort, selection sort, insertion sort  animations |
| Rakesh Gupta | Completed merge sort animations |
| Seelam Pradeepa | N/A |

* **Sub team 2**

|  |  |
| --- | --- |
| Abhishek Jaiswal | Completed arrays, linked lists pages |
| Ravi Shankar | Animation of insertion in arrays |
| Sanchit | Animation of search in arrays |
| Kethavath Naveen | N/A |

* **Sub team 3**

|  |  |
| --- | --- |
| Shivang Dalal | Creating Discussion Forum and integration |
| Aayush Patni | GUI of Queue Module |
| Arpit Gupta | Creating and completing GUI of Discussion Forum |
| Devaishi Tiwari | GUI of Stack Module |

* **Sub team 4**

|  |  |
| --- | --- |
| Siddharth Agarwal | Login Page (Almost Complete, DB connectivity left) |
| Sachin Giri | Was assigned Homepage (Couldn't do as of 19/3/19) |
| Ajinkya Shivashankar | N/A |
| Sayalkumar Hajare | Suggested some design features for Homepage |

1. **ATTENDANCE**

All present except Seelam Pradeepa

1. **FURTHER WORK DISTRIBUTION**

|  |  |  |
| --- | --- | --- |
| Sub team 1 | Lavish Gulati | * Quizzes Implementation |
| Rakesh Gupta |
| Vivek Kumar |
| Seelam Pradeepa |
| Sub team 2 | Abhishek Jaiswal | * More Data Structures (Trees, Graphs etc.) |
| Ravi Shankar |
| Sanchit |
| Kethavath Naveen |
| Sub team 3 | Shivang Dalal | * GUI of respective Modules and Discussion Forum |
| Aayush Patni |
| Arpit Gupta |
| Devaishi Tiwari |
| Sub team 4 | Siddharth Agarwal | * Database Integration * Main Page |
| Sachin Giri |
| Ajinkya Shivashankar |
| Sayalkumar Hajare |